# Project Status Report

Report Date: 29/11/2025

# Circuits connectivity for all SPL branches 2024

Category: Network Services | Status: Completed | Vendor: شركة الاتصالات السعودية

| Sponsor GM | Director | Project Lead | Contract End | Days Remaining |
| --- | --- | --- | --- | --- |
| Bander A. Binarfaj | Hussam G. Alhamdi | Ahmed Alomary | 24 Nov 2025 | 0 |

| Project Timeline Actual Progress: 100.0% Planned Progress: 100.0% Schedule Variance: +0.0% Budget Utilization Total Budget: 14,639,880.00 SAR Spent: 12,621,386.75 SAR (86.2%) Remaining: 2,018,493.25 SAR (13.8%) Service Delivery KPI Netwrk Avalability hanouf | Overall Project Health ON TRACK Current Activities [To be provided] Future Activities [To be provided] |
| --- | --- |

## Risks & Issues

| Type | Description | Mitigation / Action |
| --- | --- | --- |
| Issues | [To be provided] | [To be defined] |
| Risks | [To be provided] | [To be defined] |

## Comments / Notes

- To: Ahmed Alomary  
- Request: Please share the COC  
- Purpose: To add to project repository

## Deliverables / Milestones

| Deliverable Name | Contractual Date | Planned Date | % Done | Status |
| --- | --- | --- | --- | --- |
| [To be added manually] | - | - | - | - |

# Project Status Report

Report Date: 29/11/2025

# Cloud Consumption – Azure

Category: Cloud Services (Consumption) | Status: On Progress | Vendor: شركة وادي العمر لتقنية المعلومات

| Sponsor GM | Director | Project Lead | Contract End | Days Remaining |
| --- | --- | --- | --- | --- |
| Bander A. Binarfaj | Hussam G. Alhamdi | Ahmed Sawan | 01 Jul 2026 | 213 |

| Project Timeline Actual Progress: 40.0% Planned Progress: 40.0% Schedule Variance: +0.0% Budget Utilization Total Budget: 5,004,225.00 SAR Spent: 5,004,225.00 SAR (100.0%) Remaining: 0.00 SAR (0.0%) Service Delivery KPI Cloud consumpation % KPI from Ahmad Sawan | Overall Project Health ON TRACK Current Activities - Ongoing work on Business As Usual (BAU) activities - Development of new farms - Expansion of platform capabilities Future Activities - Continuing work on Business As Usual (BAU) activities - Developing new farms and platforms |
| --- | --- |

## Risks & Issues

| Type | Description | Mitigation / Action |
| --- | --- | --- |
| Issues | [To be provided] | [To be defined] |
| Risks | [To be provided] | [To be defined] |

## Deliverables / Milestones

| Deliverable Name | Contractual Date | Planned Date | % Done | Status |
| --- | --- | --- | --- | --- |
| [To be added manually] | - | - | - | - |

# Project Status Report

Report Date: 29/11/2025

# DNS Procurement

Category: Infrastructure Project (Procurement + Support) | Status: Cancelled – No Longer Required | Vendor: شركة درع السحابة للاتصالات

| Sponsor GM | Director | Project Lead | Contract End | Days Remaining |
| --- | --- | --- | --- | --- |
| Bander A. Binarfaj | Naeem AlShammari | Naeem | 01 Dec 2025 | 1 |

| Project Timeline Actual Progress: 99.0% Planned Progress: 99.0% Schedule Variance: +0.0% Budget Utilization Total Budget: 2,044,980.60 SAR Spent: 1,613,777.21 SAR (78.9%) Remaining: 431,203.39 SAR (21.1%) Service Delivery KPI NA (Project ON HOLD) | Overall Project Health ON TRACK Current Activities [To be provided] Future Activities [To be provided] |
| --- | --- |

## Risks & Issues

| Type | Description | Mitigation / Action |
| --- | --- | --- |
| Issues | - DNS procurement project will not proceed due to vendor's failure to complete the project. - Microsoft DNS is currently being utilized, managed by the Infra team. | [To be defined] |
| Risks | [To be provided] | [To be defined] |

## Deliverables / Milestones

| Deliverable Name | Contractual Date | Planned Date | % Done | Status |
| --- | --- | --- | --- | --- |
| [To be added manually] | - | - | - | - |